Module 7 Final Project

Justin Madison

Southern New Hampshire University

CS – 250: Software Development Lifecycle

Professor Jimmy Farley

October 17, 2026

As the Scrum Master I started by creating a “Team Charter”. This tool helped the team understand the timeframe we would adhere to when completing the project which was 5 weeks. It also created rules and behavior guidelines for the team that include transparency, respect, integrity, ownership and more. It highlights key risks to the project such as the tight timeframe, and it describes the mission statement to create a fully developed and launched niche travel booking system that meets national customer demand during the peak travel season. I developed specific requirements regarding our team’s ways of working. This is specifically seen in the journal where I described how I planned to execute each of the Scrum Events. This detailed who is required to be involved within each of these events to ensure the team promotes true collaboration. By creating this predictable and efficient cadence I as the Scrum Master supported the team in its success by keeping the team focused while engaging in extreme ownership by updating the shared Kanban board before each daily stand up to demonstrate progress and completion of the required tasks. I also kept the team on task by making notes of all roadblocks to be delt with and communicated to the appropriate party. This allowed the meetings to move fluidly and restricted others from information overload with problems that don’t impact them.

As the Product Owner I worked to communicate and develop the Product Backlog that connected the information provided by the focus group to the actual product we were developing. By listening to the users, I helped the team from the Product Owner position by detailing each of the stories, the estimated effort that would be needed, and created a list based on priority ranking. This was determined based on ease of completion and overall desire observed by the users. I developed user stories with detailed acceptance criteria by connecting with the consumers and stakeholders. Translating their needs for the booking system into clearly defined user stories allowed the team to stay focused on what was important. Developers have creative minds and when creating a project like this their own personal opinions for the development can impact what they do. This will limit those personal distractions and help the team develop the program our customer wants. One prime example of how user feedback helped the team reach success was the comment by the user Maria when she says, “Yeah! Why give me a tropical destination as a top 10 if I never go to the tropics?”  (Southern New Hampshire University, n.d.). This helped me to define some acceptance criteria to ensure that the product eliminates destinations a user doesn’t ever frequent. We successfully connected the user’s desires to the product which helped us succeed in deploying the product our user wants.

As the Tester I developed test cases that the team would use as each feature from the product backlog was developed. These test cases defined exactly how those features could meet the definition of done (DOD). By developing these test cases and continuously maintaining a collaborative relationship with the developers we were able to achieve success because each feature had defined ways of working and the tests would audit this work to ensure we met the DOD. Another reason I found team success was close collaboration with the Product Owner. I followed the acceptance criteria to create tests that met exactly what the user wanted to see. This helped our continuous development and only released features that met the user’s desires. I also practiced the idea of seeking to understand. In areas where more detail and information was needed, I would reach out through the sample email to gain a greater understanding of the expectations. A prime example of this was the error testing. Based on the slideshow sent out by the Product Owner I had no idea how we were supposed to implement an error catch with the max price filter. If the price was set low enough to yield no results, I didn’t know how the program would react. By reaching out to get the information needed I would be able to adjust the test cases to ensure the error handling met the desired expectations.

As the Developer, I modified the program based on the requirements provided by the Product Owner to adjust what was done to meet the expectations set by the users. In this part of development, I was able to change and update the pictures within the program to see an image of each destination along with its respective description. I contributed to the team’s overall success by utilizing the information provided by the Product Owner to make enhancements to the code and ensure the project is developed in alignment with the specific acceptance criteria and expectations given to me. I also contributed to the team’s success by proactively advocating for myself and thinking about the needs of the developers. In the journal reflection I created a sample email that consisted of clarifying questions directed towards the Product Owner and Tester in hopes that the information they provide would help us all get on the same page and align our work with a common defined goal.

The Scrum-Agile approach to software development helped bring the user stories to completion by creating a structured and flexible framework for the development team to work in that allowed changes, corrections, and continuous updates. While completing the SNHU travel booking project we created a Product Backlog that ranked detailed user stories based on size and with different priority levels that supported the team in deciding what was the most important. The Scrum framework supported the progression and completion of these user stories from end-to-end by starting at the ideation and creation phase with the focus group. After receiving feedback from the end users, the Product Owner was able to detail their desires, complaints, and expectations into defined user stories with structured acceptance criteria. An example of this was user story 6 with a priority of 3. This user story details a maximum price filter and a hot deals section of the SNHU Travel booking system. This was a suggestion from one of the end users, Maria, when she said that she would “like to be able to set a price limit, see the top destinations based on price, or have hot deals listed based on my profile.” (Southern New Hampshire University, n.d.). This was translated into a user story and was ranked high because consumers traditionally rank price as a leading factor when determining what vacation to take. By targeting this ask early on in development we were able to give the users their hot deals page along with the price filter for seamless destination selections. With the defined acceptance criteria, the development team was able to follow a strict and grounded expectation of the features that were required for development. This can be observed with the acceptance criteria that every destination package exceeding the users’ maximum price input would be hidden from view. Later, within the project in the role of tester we created test scenarios that aligned with this acceptance criteria which helped the team reach the definition of done. The tester will continuously test the program against the test cases and if any test is failed it will be corrected prior to launch. This Scrum-Agile approach demonstrates exactly how the creation, refinement, and progress of user stories will help the development team bring the user stories to completion.

The Scrum-Agile approach is superior in maintaining a large level of flexibility that will help the team make corrections based on evolving trends, new technology, and user feedback. In this project the Scrum-Agile approach helped manage interruptions due to its iterative and incremental structure. We had to manage our time through a couple interruptions. In module 4 the Product Owner announced changes that needed to be made after the initial test cases were created and complete. I had to pivot my priorities and change the test cases to match those of the new requirements. This pivot changed the product from the assumed generic list-based webpage to a dynamic online slideshow. After this change, in module 5, I as the developer needed to adjust the already completed code to match these new requirements and input descriptions and pictures for the slideshow feature. The Scrum-Agile approach helped guide the team through these interruptions because of its iterative nature. The Agile framework allowed us to review the product after the sprint was complete and make the minor adjustments that were needed. This helped us maintain the strict 5-week development. This approach also allowed us to question the program and adjust functionality in-house. Although the user is the law, we also can identify code logic flaws and think about user experience and overall program functionality. This was observed when I identified the high-level user stories acceptance criteria in relation to the error handling logic. Without a plan in place the program would have been launched with potentially “weird” behavior. This is why it is important when testing your program to test the extreme end of data the user is expected to enter. These could be words entered when an integer is required, extreme highs and lows, and other scenarios. Catching these technical problems early allows the team to add a task to the shared Kanban board and make the adjustments needed to improve the program’s functionality.

I feel that my communication for this project was clear and effective in receiving the information that I needed to push the project forward to completion. In module 4 and module 5 I drafted sample emails that would be sent out to the Product Owner (as the tester) and the Product Owner along with the Tester (as the developer). In the first email I asked clarifying questions to the Product Owner while developing new test cases. I think in this email I demonstrated clear and efficient communication by starting with the subject line that displayed “Clarification Request: Urgent Clarification needed!”. This subject line shows that it is something that should take priority. Within the email I detailed how I needed some clarification on aspects of the program, and I stated the reason they matter, “to ensure the test enables us to deliver a high-quality and high-performing program to the SNHU Travel team”. I think this is important because it demonstrates a shared desire and responsibility to the SNHU Travel team and our business. Then I proceeded to discuss my concerns with the user interface regarding the slideshow, the platform compatibility, and error handling. These questions I asked had clear wording that detailed the facts that I knew and asked targeted questions that defined expectations and reduced ambiguity. In the second email I demonstrated clear communication and efficiency by detailing my needs of the Product Owner and Tester. I think the communication was similar because I detailed a severe need for collaboration to ensure the entire team was on the same page and I also separated the message to target the specific audience. The clarifying questions to each of the people were not jumbled into one large paragraph but into multiple. This could allow either of them to ignore the section that does not pertain to them and save them precious time. It also works to inform both parties what I am working on and struggling with so ideas can be created and the project can continue to move along.

In this project the main tool utilized was the shared Kanban board. This board creates an at-a-glance resource to inform each member of the team where they are at within product development. This tool transformed the product backlog into a defined list that detailed things to do, in progress, and complete sections to aid the team with their efficiencies. In the team charter we all committed to the expectation that we will update this board prior to each daily stand-up meeting. In each of these stand-up meetings this board was used as a quick reference to aid the team in a speedy discussion. With the use of the board team members could quickly reference their points for the discussion and in the Scrum Master role I made notes to discuss later with the individuals to limit meeting time, prevent information overload, and potentially create new tasks to be added to the board based on these discussions. Sprint Planning and Backlog Refinement may not be tools but are critical organizational events that encourage some of the core scrum principles. These events allow the team to estimate effort needed and prioritize features for the program as they work through each iteration. They encourage many of the scrum principles by nature which include Transparency, collaboration, adaption, and more. These principles are demonstrated because the members of the team need to collaborate to plan and execute the development of the program. Transparency is represented by the members as they work through these events because each person is asked to be open, honest, and realistic in their estimations. The Sprint Review, and Sprint Retrospective demonstrate similar principles because they are used to review what was done and adjust for future sprints and projects. The sprint review demonstrates transparency and honesty as you will share the working code with the end users and allow them to be critical of your work. It demonstrates the principle of adaptability because their feedback will be implemented as user stories for the next sprint. The Retrospective will demonstrate collaboration and Transparency because the members of the team are expected to be honest and open about what went well and what didn’t.

There are many advantages and disadvantages of the Scum-Agile framework that were observed within this SNHU Travel project. One advantage of this framework is predictability and flexibility. This framework has created predictability because the team charter defined a very manageable cadence with the events within this framework. These events are often held in the same locations, on the same days, and with the same time limit, which allows team members to manage their meeting time, work time, and personal time effectively and in advance. Flexibility is observed in this framework because it allows time for changes needed to give the users a high-quality functioning program. This is due to the structured meeting cadence and the iterative nature the sprints provide. It creates an environment that acts almost like a tiered system. Think of it as a ladder to a platform. You build the ladder to reach the platform then once you’re at the top you review what you built. If any rung of the ladder needs to be fixed you can quickly move back down, make the quick fix, then go back up to build the next ladder to the next platform. You can do this repeatedly until you reach the top which would symbolize the launch of the program. The feedback loop is a huge pro for this framework. It allows the team to hear how they’re doing whether good or bad. This allows them to make the necessary adjustments to complete portions of the program and then move onto new updates that may have been discussed. It gives the team the proper tools to ensure they create what is expected and this will maximize the value of the product. This framework also embodies principles that are positive for development and life. Creating an environment that is built on integrity, respect, transparency, adaptability, and collaboration will lead teams to work more efficiently by creating greater cohesion. This will also help eliminate issues seen in waterfall work environments such as workload overload, or department/individual work silos. One disadvantage is that not many people enjoy working on projects that have so many meetings. There is a large overhead dedicated to focused collaboration and meeting times. Some people also may have conflicting ideas on how something should be worked or developed. Some may just want to bounce ideas instead of investing in full partnership and collaboration with others. A prime example would be a seasoned developer thinking their way of working is better than a new developer’s view on how it should be processed. Another disadvantage is the planning within this framework. We rely on high level user stories to guide us, and sometimes key things are missed that would lead to a roadblock and if you can get it resolved quickly it could stall development which is detrimental.

I do believe for this project the Scrum-Agile approach was the best approach. Based on the advantages and disadvantages previously described I think the advantages completely outweigh the disadvantages. If the Waterfall approach was taken here the changing priorities, user feedback, and updates made to the program could have significantly stalled the development and launch leading to missed deadlines, crushed team moral, and a poor review of the company and development team. Earlier I described managing interruptions and those would have been detrimental if we followed the Waterfall approach.

References:

Southern New Hampshire University. (n.d.). CS250-Module three: Product owner and user focus group [Course module]. https://snhu-media.snhu.edu/files/course_repository/undergraduate/cs/cs250/storyline/mod3/story_html5.html